GRANT CLOSEOUT REPORT

Submit completed report at time of final request for reimbursement for project expenses.

PROJ56T NAME (as stated on grant application):   La Caja Wildlife Water and Fence

WFWF DESIGNATED PROJECT ID#:   #522____________________

WFWF PROJECT APPROVAL DATE:  03/02/2021________________

PROJECT COMPLETION DATE:  ___03/18/2022_________________________

WFWF PROJECT EXPIRATION DATE (3 YEARS POST-APPROVAL DATE):  03/02/2024_________

WFWF FUNDS APPROVED:  $7,000.00_______________________

WFWF FUNDS EXPENDED:  $_7,000.00____________________________

WFWF FUNDS UNEXPENDED:  $_0_________________________

MATCHING FUNDS EXPENDED

IDENTIFY PARTNER		 IN-KIND SERVICES (value of)		CASH

1. New Mexico Wild Sheep Foundation	6,000.00 (contract of Fence and catchment)

2. BLM-Socorro Field Office	$26,460.00:  4,860.00 (NEPA, Project Design, Tank and Drinker Install, and Contract Implementation);  Project Materials: $21,600.00 – Tanks (13,400.00), 2 3/8” pipe, catchment materials, cable, fence hardware (8,200.00)

- SUBMIT COPIES OF ALL INVOICES RELATED TO THE PROJECT: All invoices submitted by vendors

- SUBMIT .JPG DIGITAL PHOTOS OF PROJECT DURING CONSTRUCTION AND AT COMPLETION

Project is located approximately 08 miles southwest of Socorro, NM, within the Chupadera Mountains.  Project also falls within the East Magdalena Landscape and the Socorro Field Office Desert Bighorn Sheep Management Area Project is located approximately seven miles southwest of Socorro, NM.

Lat/Long: 33°59’32.03” N   106°59'47.43" W

UTM: 13S  316706 3762978

- Please provide a short summary of work completed in the space below.

With funding and assistance from habitat partners; which included the New Mexico Wild Sheep Foundation (NMWSF) and the Water for Wildlife Foundation , the BLM-SFO was able to construct the water development and fence.  The BLM-SFO provided funding for the purchase of BOSS Tanks, catchment materials, fence materials and fence hardware, while the WFWF and the NMWSF funded the construction of the 1,000 sq-ft catchment..

The wildlife water development facility consists of a 1,000 sq-ft metal catchment and two BOSS Tank Storage Tank/Drinkers.  The livestock exclosure consists of a 2 3/8” pipe top rail fence with tow strands of ½” cable.  The new water development will service an approximate 1-2 square mile area for emphasis species such as desert big horn sheep, mule deer, and quail.  The project will support a much larger service area for more mobile wildlife species such as elk, which have become more and more abundant within the area.   The project will assist with the movement of desert bighorn sheep south of US Highway 60 and promote their expansion into suitable and restored habitat within the Chupadera Mountains and the SFO Desert Bighorn Sheep Management Area.

A different and more modern approach was taken on the replacement project for purposes of increasing the life span of the facility.  This was accomplished by utilizing materials which are less susceptible to deterioration (poly storage tank and drinker).  In addition, the installation of a catchment which is 4 times the catchment area of traditional catchments and larger storage capacity of traditional storage tanks, will result in double the precipitation harvested and stored.  To allow access to water by smaller wildlife species and to mitigate the potential of drowning and death, the drinker has a built in escape ramp (see pictures).  The new water development design will reduce annual and long-term maintenance needs and costs and will provide for an overall more reliable and long-term water source for years to come.

The installation of the new and more reliable catchment/water development will also complement habitat restoration vegetative treatment projects (thinning of juniper) and access management projects, which have been implemented on lands within the landscape, surrounding the water development.  The vegetative treatments, combined with the water development project will enhance habitat conditions for both game and non-game species and result in increased use of and dispersal into otherwise suitable habitat and healthier wildlife populations.

*I verify that all granted WFWF funds were used only for activities / items specified in the grant application.

____________________________________      		_____________________

Project Coordinator / Applicant Signature		    	                 Date

Project Coordinator Information:

Name: Carlos R. Madril, BLM Wildlife Biologist

Address:  901 South Highway 85

Socrro, NM 87801

Phone #: _575-838-1281

Email: carlos_madril@blm.gov

WFWF requests that a project status report be completed and emailed to the office by August 1st each year for the life of the project (email:  waterforwildlife@wyoming.com).  Photos of the project and/or wildlife utilizing the project area are appreciated.  Any maintenance completed and known wildlife use should be included in this annual report.  Thank you.